Hi Rex,

I would like to update you about where we are at with the Toppers Gym System.

Completed Items:

1. Member Accounts
2. Employee Accounts
3. Subscriptions and Promos
4. Expense Types
5. Inventory Category
6. Managing of Inventory and Products
7. Income Ledger
8. Expense Ledger
9. General Ledger
10. Member Type
11. Managing of Branches

Pending:

1. Attendance Tracking
2. Biometric Login
3. Photo Upload (Using Web Cam)
4. Graphs / Reports

We need additional two days to complete the pending items, and allow us to test for bugs and apply fix. We will purchase the domain and hosting tonight so we can bring the system live this Monday. It will need 48 hours to successfully register a domain/hosting (propagation period). Tomorrow will purchase the webcam and then will run our testing. Biometrics options will be emailed to you tomorrow.

I think, I hope you understand, we propose we deliver the product on Tuesday with onsite demo/tutorial. If we rush now to complete it, it will limit us of bring more functionality to the system. Additional few more days will give us more productivity to try to develop more useful functions to your system.

Please note that we will provide sample reports and graphs but we will be open for additional requests from you on specific reports and graphs – expect no additional development cost as long that the it’s not very complex specifications.

On CCTV, will email you a separate cost of the project on Monday.

Website for your toppers gym will also be available on Tuesday (content will be updater at later time upon your review). Client logins will have to be discussed as far as coverage/specification. We need to talk more about this on Tuesday. We plan to be on site in the evening of Tuesday.

We apologize for the delay.

Sample screenshots:





